| Weekly Governance Progress Report |  |  |  |
| --- | --- | --- | --- |
| Team Name: | Team Portfolio Executive | Document Owner: | Week Ending Date: 11-24-2023 |
|  | George E. Crayton | Valecia Wahyon-Diggs |  |
| Status Meeting for: (Date) Attendees: Joanna Washington Davis Candace Eastman YoQuai Lavala Valecia Diggs George Crayton Joseph Crayton Monique Yhap Scott Yves MBondji |  |  |  |
|  |  | Document: N/A |  |
|  |  | Reporting compliance: Every Friday by CoB |  |
| Overall Progress Status: Definitions: _ ____ Blue items are tracking as [in-progress]. Status is currently underway and progressing normally Red item has is tracking as [no alternative], high-risk/impact to the project Yellow item is tracking as [] next-steps action or a start date. It presents a risk |  |  |  |

Task Overall Activity Summary for This Week

Status                             % Completed                            Notes

| Total Tech Status | On Track | 98% | We are working hard to meet our deadline. We have a few things like antivirus installation the Production server, one major defect that is still being worked on by Dev |
| --- | --- | --- | --- |
| Total Operations Status | On Track | 54% |  |
| Total Sales & Marketing Status |  |  |  |
| Total Accounting & Finance Status |  |  |  |
| Tech: Overall, we are at 98%. We are working hard to meet our deadline. Completed: QA Testing went well. No major showstopper. However, there were a few tickets that could've impact Kola. Those defects were either resolved or being worked on by Dev. 1. CBL Exchange Rate modification on the platform 2. Buying MTN AirTime for others 3. Public/Sponsor Voucher Applicants were not receiving SMS after registration The www.kolafinancial.com website is up and running. We were able to retrieve the source code for both websites and the USSD. Defects Status Report Total Defects: 14 Fixed and Tested: 5 Moving to Post Go-live: 4 Remaining: Only 1 critical remaining - Buying MTN AirTime for others 5 |  |  |  |
| Operations: Completed - Three of six bank accounts opened at GTCO for Kolakash operations, float, and agent management. The kiosk location was identified, and the continuation of agent and merchant. Recruitment - Three out of six bank accounts opened at GTCO for Kolakash operations, float, and agent management. - Kiosk location identified |  |  |  |
| Sales and Marketing: Creatives, IDs, BB pricing, Promo items printed, Kiosk Pricing, QA/Focus Group Completed, SM plan finalized |  |  |  |

Summary Activities Planned for Upcoming Week

Tech: Complete the following: - Installation of Antivirus on the Production servers - Installation of Antivirus on Kola team devices - Complete Testing Environment Setup - Complete Apps on Apple Store - Complete Support strategy and training of all teams on new Ticketing system Mojo HelpDesk

Operations Complete the Following: - The agent, merchants, and partners' engagement continue with the sales team - Set up KolaKash agent and merchant wallet/account - Deploy kiosk in Sinkor, and assign an agent to management

Sales and Marketing:

Accounting and Finance:

Project Impact Issues Impeding Progress

### Brief Description                                       Impact                     Significance               Update

| Tech: Issues still outstanding that may not make it for Monday 1. Apple Store - Due to Apple's restrictions, the iOS part of Kola may not make Monday's Go-live, Dev is still working on it 2. Antivirus on the Production server - will be delayed due to OVH setup - A server agent to install the antivirus is needed. Yves is working through it 3. The VMware NSX Upgrade - This is in parallel and will require additional migration of the Production system. - The goal is complete this by Dec 8, 2023 | The app will be ready however, there are a few security issues that we need to be address |  | Rebuilding of the VPN for the VMware | In Progress |
| --- | --- | --- | --- | --- |
| Operations: | Go-love date | Readiness of the app | The app will be ready on the Apple and Google stores on Nov. 25, 2023. |  |
| Sales and Marketing: |  |  |  |  |
| Accounting and Finance: |  |  |  |  |

3 Impact can be:  Scope, Cost, Schedule, and Quality

4 Significance can be:  High, Medium, and Low