MINUTES OF MEETING OF Kola & Reewire FOR KOLA DIGITAL FINANCE

Opening:

Minutes of meeting of Kola and Reewire team of KOLA DIGITAL FINANCE duly called and held on November 28, 2023, at Mr. Crayton Office Newport St, commencing at 9:15am.

Were Present:

Joseph Crayton

Yves Mbondji

Joanna Washington-Davis

Monique Yhap-Scott

Valecia Wahyon-Diggs

It was discussed:

- Alternative date and preparation for soft go-live instead of Dec 4, 2023 due to Apple Store delay.

- Dues added to the donation’s component of the platform

- Personas for churches, mosque, etc., to ensure all Kola staff are using the same messages as these organizations are being recruited

- Payroll cashout being added to the platform

- Settlement and reports for Merchants and legal documentations availability before go-live

It was Agreed the following:

- Soft go-live will be on Dec 4, 2023, with only Google Play store (Android) version only. Focusing on (Donations and Dues, Vouchers, Agents, Merchants, etc.)

- Donations component of the app will be modified to include Dues (Label only) initially until Dues can be incorporated into the platform with Favorites (kola Kudos) and reminders when dues are to be paid

- To add the payroll cashout with the kola employee Kredit for salary cashout

- Settlement of merchants is done at the end of the day daily. Settlement will be moved to the merchant account automatically and merchants can use the reports to see the amount settle.

- Also, the amount that will be settle will be displayed in the merchant wallet and portal