| Weekly Progress Report |  |  |  |
| --- | --- | --- | --- |
| Team Name: | Team Portfolio Executive | Document Owner: | Week Ending Date: |
| IT Tech | George E. Crayton | Valecia Wahyon-Diggs | 11/10/2023 |
| Status Meeting for: (Date) Attendees: Joseph Crayton George Crayton Yves MBondji Valecia Diggs |  |  |  |
|  |  | Document: N/A |  |
|  |  | Reporting compliance: Every Friday by CoB |  |
| Overall Progress Status: Definitions: _ ____ Blue items are tracking as [in-progress]. Status is currently underway and progressing normally Red item has is tracking as [no alternative], high-risk/impact to the project Yellow item is tracking as [pending] next-steps action or a start date. It presents a risk |  |  |  |

Task Overall Activity Summary for This Week

Status               % Completed                            Notes

| Budget submission for Antivirus |  |  |  |
| --- | --- | --- | --- |
| Budget submission for JetBain Resharper c |  |  |  |
| QA UAT testing completed for the week |  |  |  |
| Google Play Store account preparation for public access |  |  |  |
| Azure DevOps account setup |  |  |  |

Activity Activities Accomplished This Week

Status		                Notes

| Final QA Testing | ON TRACK | No major issues thus far. |
| --- | --- | --- |
| Installation of Antivirus on the Production servers | PENDING | Waiting on purchasing of the antivirus |
| Installation of Antivirus on Kola team devices | PENDING | Waiting on purchasing of the antivirus |
| Apple Store Account Preparation for public access | NOT STARTED |  |
| Azure DevOps project configuration (USSD and Website under source control, continuous integration) | NOT STARTED |  |
| Visual Studio Dev Env for Val |  |  |

Activities Planned for Upcoming Week

### Activity					Status2                    	Notes

| Validate Google Play Store Apps Download |  |  |
| --- | --- | --- |
| Support Stakeholders meeting |  |  |
| Network and Monitoring Strategy |  |  |
| Backup and Recovery |  |  |
| Deployment and Maintenance |  |  |
| Network and Monitoring Employee Training |  |  |
| Application and Development Employee Training |  |  |
| Test Environment |  |  |

Milestone and Deliverable Status

### Deliverable/Milestone1	     Target Date      Status	    Projected Date	       Notes

|  |  | Completed |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  | . |

Project Impact Issues Impeding Progress

### Brief Description                                       Impact                     Significance               Update

Assigned Risks

### Brief Description		                 Significance	         Owner		Actions Taken

3 Impact can be:  Scope, Cost, Schedule, and Quality

4 Significance can be:  High, Medium, and And Low